AI Interviewer Project: Errors, Challenges, and How I Resolved Them

Use this as your interview-ready note. You can copy it into a doc directly.

1) Project Context

I built and deployed an AI Interviewer platform with:

- FastAPI backend

- React/Vite frontend (Candidate + Admin apps)

- PostgreSQL (Supabase)

- Render (backend) + Vercel (frontend)

- OpenAI integration

- Admin OTP login with email delivery

Main focus: production readiness (security, scalability, cost control, and deployment reliability).

2) Major Errors I Faced and Fixes

A. Frontend could not fetch interview questions

Error observed

- Failed to fetch question

- Failed to fetch usage summary

Root cause

- Frontend was calling wrong backend URL in deployment.

- Candidate app contract was not fully aligned with backend (user_id/session_id handling).

- CORS origins were incomplete.

Fix

- Set VITE_API_URL properly in Vercel to Render backend URL.

- Updated candidate API client payload and session/user handling.

- Corrected ALLOWED_ORIGINS in backend env.

Outcome

- Question fetch and usage APIs started working in production.

B. Render build/deploy failures (Python/pydantic issues)

Error observed

- pydantic-core build failure, read-only filesystem/cargo-style failure.

Root cause

- Incompatible Python runtime version in cloud build.

Fix

- Pinned runtime to Python 3.11.9 with runtime.txt.

- Cleared build cache and redeployed.

Outcome

- Stable backend builds and startup.

C. Backend DB connection crash on startup

Error observed

- psycopg2 OperationalError (hostname parse/network issues)

Root cause

- Malformed DATABASE_URL (special chars in password not URL-encoded).

- Direct DB route/network constraints from cloud.

Fix

- URL-encoded DB credentials (e.g., @ to %40).

- Switched to Supabase connection pooler URI.

- Ensured correct SQLAlchemy prefix (postgresql+psycopg2://...).

Outcome

- Reliable DB connectivity and startup.

D. GitHub push blocked by secret scanning

Error observed

- Push protection rejection due to leaked API key in history and pycache artifacts.

Root cause

- Secret accidentally committed in config/history.

Fix

- Removed hardcoded secrets.

- Ignored .env/__pycache__.

- Rewrote local history and force-safe push flow.

- Regenerated clean commits.

Outcome

- Push accepted; repo sanitized.

E. Admin OTP login failed (Failed to send verification code)

Error observed

- Generic frontend error initially, then specific errors after instrumentation:

- 404 API route errors

- SMTP not configured

- network unreachable

- Resend domain not verified

Root cause

- Multiple deployment issues:

- Missing VITE_API_URL in admin app

- SMTP env gaps/provider route issues

- Resend sender domain not verified

Fix

- Improved frontend error surfacing (real backend message shown).

- Added SMTP hardening + IPv4 fallback.

- Added Resend HTTP fallback for blocked SMTP egress.

- Corrected sender/domain policy: verified domain or onboarding sender.

Outcome

- Clear diagnostics, stable OTP send path once provider is correctly configured.

F. Interview limit errors during testing

Error observed

- Question limit reached. Please try again tomorrow.

- AI follow-up question limit reached for this interview.

Root cause

- Daily limits reached due to persistent local candidate ID.

- Final question flow was unnecessarily requesting next question.

Fix

- Increased default limits (daily, per interview, AI follow-up).

- Fixed final-question flow to finish without extra /next call.

- Added candidate ID rotation retry in test flow for exhausted local quota.

Outcome

- Interview flow behaves correctly and is test-friendly.

G. Requirement: restrict interview to Windows browser only

Challenge

- Prevent mobile attempts and allow only desktop Windows browser sessions.

Fix

- Added backend request validation using User-Agent / client hints.

- Blocked non-Windows/mobile access with explicit 403 message.

Outcome

- Policy enforcement centralized on backend.

3) Key Technical Challenges (Interview Talking Points)

- Environment drift across services (Vercel vs Render vs Supabase)

- Cloud networking unpredictability (SMTP and DB route behavior)

- Contract mismatch risk between frontend and backend payloads

- Secrets management and git hygiene

- Balancing strict controls with usable UX (limits, cooldown, anti-cheat)

4) What I Learned / Improved

- Added config-safe defaults and explicit env validation patterns.

- Improved observability by returning actionable errors.

- Strengthened production posture with:

- rate limiting

- usage accounting

- OTP auth flow

- deployment documentation

- Used fallback design (SMTP -> Resend) to reduce single-point failure.

5) Short Interview Answer (1-minute version)

“I built and deployed a full-stack AI Interviewer and handled several production-grade issues: API routing/CORS mismatches, cloud build/runtime failures, DB connection URL/network problems, SMTP delivery failures, and secret-leak push protection. I fixed them by tightening env configuration, aligning frontend-backend contracts, pinning runtime versions, using pooled DB endpoints, sanitizing git history, and improving error observability. I also added security and scale controls like OTP admin auth, usage tracking, limits, rate limiting, and backend-enforced Windows-only interview access.”

If you want, I can also format this into:

- a resume bullet version (3–5 bullets), and

- a STAR format (Situation, Task, Action, Result) for interviews.